SMART WASTE COLLECTION AND ROUTE OPTIMIZATION PLATFORM

ASSESSMENT TOOL 2

Submitted in the partial fulfilment for the Course of

CSA1012-SOFTWARE ENGINEERING

to the award of the degree of

BACHELOR OF ENGINEERING

IN

ARTIFICIAL INTELLIGENCE AND DATA SCIENCE

Submitted by

BALAJI.K (192324255)

Under the Supervision of

ANITADAVAMANI K

SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences

Chennai-602105

Agile Sprint Planning and User Story Workshop

Project: Smart Waste Collection and Route Optimization Platform

# Introduction

Urban waste management is one of the more visible and persistent challenges faced by growing cities, and traditional collection systems, which rely on fixed schedules and manual inspection, often lead to overflowing bins in some localities while other bins are collected while still half empty. The Smart Waste Collection and Route Optimization Platform attempts to correct this imbalance by combining Internet of Things sensors, GPS-enabled vehicle tracking, and artificial intelligence-based analytics into a single system that helps municipal bodies make faster and more informed decisions. Because the project brings together hardware integration, real-time data streams, predictive models, and a citizen-facing interface, the requirements are expected to evolve as sensor feedback and stakeholder input are gathered during development. This is precisely the situation in which the Agile Scrum framework performs best, since it allows the development team to work in short, verifiable increments rather than committing to a rigid plan that may not survive contact with real-world data. Sprint-based delivery makes it possible to demonstrate working features to the Municipal Corporation every two weeks, gather feedback from supervisors and drivers who will actually use the system, and adjust the backlog before too much effort is invested in the wrong direction. This report documents the outcome of a Sprint Planning and User Story Workshop conducted for the first phase of the project, covering the project vision, backlog construction, prioritisation, and the detailed plan for Sprint 1.

# 1. Project Vision and Stakeholders

The vision behind the Smart Waste Collection and Route Optimization Platform is to replace the current manual, calendar-based waste collection process with a data-driven system that reacts to actual bin conditions rather than assumptions about how quickly bins fill up. Ultrasonic sensors fitted inside municipal bins continuously report fill levels to a central server, and this information is combined with vehicle location data to generate collection routes that prioritise bins nearing capacity while avoiding unnecessary trips to bins that are still empty. Over time, the system is also expected to build a historical record of waste generation patterns across different city zones, which can support long-term planning decisions such as where additional bins are required or which areas need more frequent collection during festival seasons.

The platform has been designed around a set of clearly defined objectives that guide every subsequent decision in the backlog. These objectives are summarised below:

- Monitor waste bins in real time using IoT-enabled fill-level sensors

- Detect overflowing bins before they become a sanitation hazard

- Optimize collection routes so that vehicles travel shorter, more efficient paths

- Reduce fuel consumption and the associated carbon footprint of the collection fleet

- Improve overall city cleanliness through timely and predictable collection

- Improve municipal efficiency by reducing manual coordination overhead

- Provide analytics and reporting to support administrative decision-making

- Support broader Smart City initiatives by contributing structured, reusable data

Because the platform touches many different parts of the municipal ecosystem, it was necessary to identify every group that has a direct interest in its success. The table below lists the stakeholders considered during the workshop, along with their roles, responsibilities, and the benefits each one is expected to receive from the system.

| Stakeholder | Role | Responsibilities | Benefits |
| --- | --- | --- | --- |
| Municipal Corporation | Project Owner | Funds the project, defines policy, approves major decisions | Improved public service delivery and reputation |
| City Administrator | Primary Decision Maker | Monitors overall performance, reviews analytics dashboards | Data-backed decisions and faster issue resolution |
| Waste Collection Supervisor | Operations Manager | Assigns routes, supervises daily collection activity | Reduced coordination effort and clearer visibility |
| Vehicle Driver | End User (Field) | Follows optimised routes, updates collection status | Shorter routes and reduced fuel usage |
| Sanitation Worker | End User (Field) | Performs physical collection, reports bin issues | Clear task lists and reduced repeated visits |
| Citizens | Beneficiary | Uses bins responsibly, may report issues via app | Cleaner neighbourhoods and faster complaint resolution |
| IoT Engineer | Technical Contributor | Installs and maintains bin sensors and connectivity | Reliable data pipeline to build upon |
| System Administrator | Technical Contributor | Manages servers, user accounts, and system security | Stable and secure platform operation |
| AI Engineer | Technical Contributor | Builds overflow prediction and route optimisation models | Opportunity to apply ML in a real civic use case |
| Maintenance Team | Support Staff | Repairs faulty sensors and vehicle tracking devices | Clear fault reports and reduced downtime |

Taken together, these stakeholders represent both the people who will operate the system day to day and the people who will use its output to make decisions. Keeping this full list in view during backlog creation ensured that the user stories written in the next section were not limited to administrator-facing features alone, but also captured the needs of drivers, sanitation workers, and citizens.

# 2. Create Epics and User Stories

An Epic is a large body of related functionality that is too big to be delivered in a single sprint and is therefore broken down into smaller, independently deliverable pieces of work. Epics are useful at the planning stage because they let the team group related features together, estimate roughly how much effort a whole feature area will take, and track progress at a level that is meaningful to non-technical stakeholders such as the City Administrator. A User Story, by contrast, is a short, specific description of a feature written from the perspective of the person who will use it. User stories follow the well-known format "As a <user>, I want <feature>, so that <benefit>", which forces the team to think about who benefits from a feature and why it matters, rather than simply listing technical tasks.

For this workshop, the product backlog was organised into eight epics covering the full scope of the platform, from user access control through to administrative oversight. The epics identified are User Management, Smart Bin Monitoring, Vehicle Tracking, Route Optimization, Notification System, Reports and Analytics, AI Overflow Prediction, and Administration. Under each epic, between two and three user stories were drafted, giving a total of nineteen user stories for the initial backlog. These are presented in the table below.

| Epic | User Story |
| --- | --- |
| User Management | As a new user, I want to register an account, so that I can access the platform based on my assigned role. |
| User Management | As a registered user, I want to log in securely, so that my session and data remain protected. |
| User Management | As a System Administrator, I want to assign roles to users, so that access is limited to appropriate features. |
| Smart Bin Monitoring | As a Municipal Administrator, I want to monitor all smart bins in real time, so that I can identify bins that require immediate collection. |
| Smart Bin Monitoring | As a Waste Collection Supervisor, I want to view bin fill-level history, so that I can plan collection frequency for each zone. |
| Smart Bin Monitoring | As an IoT Engineer, I want faulty sensors to be flagged automatically, so that I can schedule timely repairs. |
| Vehicle Tracking | As a Waste Collection Supervisor, I want to view live vehicle locations on a map, so that I can track collection progress. |
| Vehicle Tracking | As a Vehicle Driver, I want my assigned route displayed on my device, so that I can navigate without confusion. |
| Route Optimization | As a Waste Collection Supervisor, I want the system to generate optimised collection routes, so that vehicles travel the shortest possible distance. |
| Route Optimization | As a Vehicle Driver, I want route updates in real time, so that I can avoid bins that have already been emptied. |
| Notification System | As a Municipal Administrator, I want to receive alerts when a bin exceeds a fill threshold, so that overflow can be prevented. |
| Notification System | As a Citizen, I want to receive updates about collection schedules in my area, so that I can plan my waste disposal accordingly. |
| Reports and Analytics | As a City Administrator, I want to view waste generation trends by zone, so that I can plan resource allocation. |
| Reports and Analytics | As a Waste Collection Supervisor, I want weekly performance reports, so that I can evaluate route efficiency. |
| AI Overflow Prediction | As a Municipal Administrator, I want the system to predict which bins are likely to overflow within the next 24 hours, so that I can act proactively. |
| AI Overflow Prediction | As an AI Engineer, I want a feedback loop from actual collection data, so that prediction accuracy improves over time. |
| Administration | As a System Administrator, I want to configure fill-level thresholds per zone, so that alerts remain relevant to local conditions. |
| Administration | As a System Administrator, I want to manage vehicle and driver records, so that the fleet database remains accurate. |
| Administration | As a Maintenance Team member, I want a dashboard listing all reported faults, so that repairs can be tracked to closure. |

# 3. Define Acceptance Criteria

Acceptance criteria describe the specific conditions that a user story must satisfy before it can be considered complete. They remove ambiguity from a story by defining, in testable terms, exactly what behaviour is expected from the system, and they give both developers and testers a shared understanding of what "done" means for that piece of work. In this workshop, acceptance criteria were written using the Given–When–Then format, which separates the starting condition, the triggering action, and the expected outcome into three clear statements. Eight of the most critical user stories were selected for detailed acceptance criteria, as shown below.

| User Story | Acceptance Criteria (Given–When–Then) |
| --- | --- |
| Monitor all smart bins in real time | Given the smart bin is connected, When the waste level exceeds 90%, Then the system should automatically notify the municipal administrator. |
| Register an account | Given a new user opens the registration page, When they submit valid details, Then an account should be created and a confirmation should be shown. |
| Log in securely | Given a registered user enters valid credentials, When they submit the login form, Then the user should be redirected to their role-based dashboard. |
| Flag faulty sensors automatically | Given a bin sensor stops sending data, When the silence exceeds the configured timeout, Then the sensor should be marked as faulty on the dashboard. |
| Generate optimised collection routes | Given bin fill levels and vehicle locations are available, When the supervisor requests a route, Then the system should return the shortest feasible route covering priority bins. |
| View live vehicle locations | Given a vehicle's tracking device is active, When its location updates, Then the map view should reflect the new position within a few seconds. |
| Predict bin overflow | Given historical fill-level data exists for a bin, When the prediction model runs, Then it should output an overflow probability for the next 24 hours. |
| Configure fill-level thresholds | Given a system administrator opens the configuration panel, When they set a new threshold value, Then the change should apply to future alerts for that zone. |

# 4. Prioritize the Product Backlog

Backlog prioritisation determines the order in which user stories are pulled into development, and it is one of the most important activities a Scrum team performs, because no team has the capacity to build every feature at once. Prioritisation should be based on a combination of business value, urgency, and dependency, so that the features which unlock the most value or which other stories depend on are built first. For the Smart Waste Collection Platform, stories relating to authentication, bin monitoring, and route optimisation were treated as High priority because they form the technical and functional foundation on which almost every other feature depends. Notification and reporting features were treated as Medium priority since they add significant value but rely on monitoring and routing already being in place, while advanced administration and AI feedback-loop features were treated as Lower priority for the very first release.

| Priority | Epic | User Story | Business Value | Dependency | Status |
| --- | --- | --- | --- | --- | --- |
| High | User Management | Register an account | High | None | To Do |
| High | User Management | Log in securely | High | Registration | To Do |
| High | Smart Bin Monitoring | Monitor bins in real time | High | None | To Do |
| High | Smart Bin Monitoring | Flag faulty sensors | Medium | Bin Monitoring | To Do |
| High | Vehicle Tracking | View live vehicle locations | High | None | To Do |
| High | Route Optimization | Generate optimised routes | High | Bin + Vehicle Data | To Do |
| Medium | Notification System | Alert on threshold breach | High | Bin Monitoring | To Do |
| Medium | Notification System | Citizen schedule updates | Medium | Route Optimization | To Do |
| Medium | Reports and Analytics | Weekly performance report | Medium | Vehicle Tracking | To Do |
| Medium | Reports and Analytics | Waste generation trends | Medium | Bin Monitoring | To Do |
| Low | AI Overflow Prediction | Predict bin overflow | High | Historical Bin Data | To Do |
| Low | AI Overflow Prediction | Feedback loop for accuracy | Medium | Overflow Prediction | To Do |
| Low | Administration | Configure thresholds | Medium | Bin Monitoring | To Do |
| Low | Administration | Manage fleet records | Low | None | To Do |
| Low | Administration | Maintenance fault dashboard | Medium | Sensor Fault Flags | To Do |

High-priority items were selected first because they either have no upstream dependency and can begin immediately, or because a large share of the remaining backlog cannot start without them. Authentication, for instance, gates access to every other module, while bin monitoring and vehicle tracking together generate the raw data that route optimisation depends on. Building these first therefore reduces risk for every sprint that follows.

# 5. Plan the First Sprint Backlog

The Sprint Backlog is the subset of the product backlog that a team commits to completing within a single sprint, along with the specific development tasks required to deliver each story. Unlike the product backlog, which can change frequently as priorities shift, the sprint backlog is expected to remain stable once a sprint begins, giving the team a fixed and achievable target to work towards. Sprint 1 for this project has been planned as a two-week sprint with the goal of developing the basic Smart Waste Collection Platform, including user authentication, smart bin monitoring, and a functioning dashboard.

Eight high-priority user stories were selected for Sprint 1, and each was broken down into concrete development tasks assigned to the relevant team. The complete sprint backlog is shown in the table below.

| User Story | Development Tasks | Assigned Team | Priority |
| --- | --- | --- | --- |
| Register an account | Design registration page; Create user database table; Implement input validation; Unit testing | Frontend + Backend | High |
| Log in securely | Design login page; Implement authentication service; Configure session handling; Unit testing | Backend | High |
| Monitor bins in real time | Design bin dashboard UI; Build sensor data ingestion API; Store fill-level readings; Integration testing | IoT + Backend | High |
| Flag faulty sensors | Define timeout logic; Build fault-detection job; Display fault status on dashboard | Backend | High |
| View live vehicle locations | Integrate GPS tracking module; Build live map component; Handle location update events | Frontend + IoT | High |
| Generate optimised routes | Design route algorithm; Integrate bin and vehicle data feeds; Build route display screen | AI + Backend | High |
| Build core dashboard | Design dashboard layout; Integrate bin, vehicle, and alert widgets; Responsive testing | Frontend | High |
| Set up project infrastructure | Configure cloud environment; Set up CI pipeline; Configure staging database | DevOps | High |

# 6. Estimate Effort Using Story Points

Story Points are a relative, unit-less measure of the effort, complexity, and uncertainty involved in delivering a user story, and they allow a Scrum team to estimate work without committing to exact hours, which are notoriously difficult to predict accurately for software tasks. Rather than a linear scale, most Scrum teams use the Fibonacci sequence, typically the values 1, 2, 3, 5, 8, and 13, because the growing gaps between numbers reflect how estimation naturally becomes less precise as a task grows larger and more uncertain. A story worth 1 or 2 points is considered small and well understood, while a story worth 8 or 13 points usually involves multiple unknowns, external integrations, or algorithmic complexity.

Story points were assigned to each Sprint 1 user story based on team discussion during the workshop, with the reasoning behind each estimate recorded for future reference.

| User Story | Story Points | Reason for Estimate |
| --- | --- | --- |
| Register an account | 3 | Standard form handling and validation with limited complexity |
| Log in securely | 3 | Well-understood authentication pattern with moderate security considerations |
| Monitor bins in real time | 8 | Requires real-time data ingestion pipeline and dashboard integration |
| Flag faulty sensors | 5 | Timeout logic and fault detection introduce moderate complexity |
| View live vehicle locations | 5 | GPS integration and live map rendering require careful handling of updates |
| Generate optimised routes | 13 | Complex AI algorithm integration and route calculation require more development effort |
| Build core dashboard | 5 | Multiple widgets must be integrated and tested across devices |
| Set up project infrastructure | 3 | Mostly configuration work with well-documented tools |

# 7. Sprint Goal and Expected Deliverables

The Sprint Goal for Sprint 1 is to develop the core foundation of the Smart Waste Collection Platform by implementing authentication, smart bin monitoring, dashboard visualisation, and basic route optimisation. This goal gives the team a single, unifying purpose for the sprint, and it allows progress to be judged not just by whether individual tasks were completed, but by whether the sprint as a whole moved the project meaningfully forward.

By the end of Sprint 1, the team is expected to deliver the following working features, each of which will be demonstrated to stakeholders during the sprint review:

- Login Module with secure authentication

- Dashboard providing a consolidated view of bins, vehicles, and alerts

- Smart Bin Monitoring showing live fill-level data

- Waste Level Monitoring with historical trend storage

- Vehicle Tracking with live map-based location updates

- Notifications for threshold breaches

- Initial Reports summarising early collection data

- Tested Sprint Features verified through unit and integration testing

Completing Sprint 1 establishes the data pipeline and user interface foundation that later sprints will build upon. Once bin monitoring and vehicle tracking are functioning reliably, subsequent sprints can focus on refining the route optimisation algorithm, introducing the AI-based overflow prediction model, and expanding the reporting suite, all of which depend on the groundwork laid during this first sprint. In this way, Sprint 1 acts not only as a delivery milestone but as a foundation that reduces risk and uncertainty for the remainder of the project.

# Conclusion

The Sprint Planning and User Story Workshop conducted for the Smart Waste Collection and Route Optimization Platform demonstrates how the Agile Scrum framework brings structure and clarity to a project that would otherwise be difficult to plan using a traditional, all-at-once approach. By breaking the platform down into epics and user stories, the team was able to describe the system from the point of view of the people who will actually use it, rather than as an abstract set of technical requirements. Writing acceptance criteria in the Given–When–Then format gave the team a shared and testable definition of completion for each story, while backlog prioritisation ensured that the most foundational features, such as authentication and bin monitoring, were scheduled ahead of features that depend on them. The Sprint 1 plan translates this prioritised backlog into a concrete, two-week commitment, complete with development tasks, team assignments, and story point estimates that reflect the relative effort each story will require.

More broadly, this exercise illustrates why Agile Scrum is well suited to projects of this kind. Continuous feedback from stakeholders after every sprint keeps development aligned with real municipal needs rather than assumptions made at the start of the project. Iterative development allows the team to deliver a working, if partial, system early, which builds confidence among stakeholders and surfaces integration problems before they become expensive to fix. The flexibility built into the Scrum process means that the backlog can be reordered as new information becomes available, for instance if sensor hardware behaves differently than expected in the field. Taken together, these qualities lead to faster delivery of usable features and a noticeably higher standard of software quality, since testing and stakeholder review happen throughout the project rather than only at the very end.

# References

[1] K. Schwaber and J. Sutherland, "The Scrum Guide: The Definitive Guide to Scrum," Scrum.org, 2020.

[2] I. Sommerville, Software Engineering, 10th ed. Boston, MA: Pearson, 2016.

[3] M. Cohn, User Stories Applied: For Agile Software Development. Boston, MA: Addison-Wesley, 2004.

[4] L. Atzori, A. Iera, and G. Morabito, "The Internet of Things: A Survey," Computer Networks, vol. 54, no. 15, pp. 2787–2805, 2010.

[5] T. Anagnostopoulos et al., "Challenges and Opportunities of Waste Management in IoT-Enabled Smart Cities: A Survey," IEEE Trans. Sustainable Computing, vol. 2, no. 3, pp. 275–289, 2017.

[6] S. Russell and P. Norvig, Artificial Intelligence: A Modern Approach, 4th ed. Boston, MA: Pearson, 2020.

[7] R. Toh and C. Cheng, "GPS-Based Vehicle Tracking System for Fleet Management," in Proc. IEEE Int. Conf. on Intelligent Transportation Systems, 2019, pp. 112–117.

[8] H. Chourabi et al., "Understanding Smart Cities: An Integrative Framework," in Proc. 45th Hawaii Int. Conf. on System Sciences, 2012, pp. 2289–2297.

[9] M. Kassab, "The Changing Landscape of Requirements Engineering Practices Over the Past Decade," in Proc. IEEE 5th Int. Workshop on Empirical Requirements Engineering, 2015, pp. 1–8.

[10] N. Kaur and S. Sood, "An Energy-Efficient Architecture for the Internet of Things (IoT)," IEEE Systems Journal, vol. 11, no. 2, pp. 796–805, 2017.